# Test Plan — VWO-48

Generated by AI Test Plan Agent (with Memory)
April 04, 2026

🧠 Memory-Enhanced: Short-Term + Long-Term + Entity

────────────────────────────────────────────────────────────

# TEST PLAN TEMPLATE — Follow this structure exactly:

## 1. TEST PLAN OVERVIEW

Test Plan ID: TP‑VWO‑48

Project Name: Web Store (e‑commerce)

Feature/Module: Discount Code Application – “SAVE20”

Prepared By: AI Test Plan Agent

Date: April 04, 2026

Version: 1.0

## 2. OBJECTIVE

Validate that the SAVE20 discount code correctly applies a 20 % discount to the cart total for any cart size, that the UI displays the original subtotal, discount amount, and final total accurately, and that no regression or performance issues are introduced after the v2.4.1 release.

## 3. SCOPE

#### 3.1 In Scope

Application of the SAVE20 discount code.

Client‑side calculation and rendering of subtotal, discount amount, and final total.

Validation of discount code (including invalid/expired cases).

Removal of an applied discount code.

Performance of the discount‑application flow (≤ 200 ms).

UI layout and currency formatting on desktop, tablet, and mobile viewports.

Cross‑browser verification (Chrome 120, Firefox latest, Edge latest, Safari latest).

#### 3.2 Out of Scope

Backend discount‑service implementation (assumed stable).

Third‑party payment gateway integration.

Shipping cost calculation and taxes (outside the discount‑total scope).

Localization beyond US‑English currency formatting.

## 4. TEST STRATEGY

Testing Types: Functional, Regression, Integration, Performance, Cross‑Browser, Responsive/Usability, Security, Negative, Load/Concurrency, Smoke.

Testing Approach: Both Manual and Automated.

Automation Tool: Playwright with TypeScript (for UI‑level end‑to‑end scenarios).

## 5. TEST ENVIRONMENT

Browser(s): Chrome 120, Firefox latest, Edge latest, Safari latest.

OS: Windows 11, macOS 14, Linux Ubuntu 22.04.

Devices: Desktop (1920×1080), Tablet (768×1024), Mobile (375×667).

Test Data Requirements:

Product catalog with at least three distinct items (price ≥ $10 each).

Valid discount code SAVE20 (20 % off).

Invalid/expired codes (e.g., BADCODE, SAVE20EXPIRED).

Pre‑seeded carts for edge‑case subtotals (e.g., $0.00, $50.01, $10,000.00).

## 6. ENTRY CRITERIA

| Condition | Details |
| --- | --- |
| Build | v2.4.1‑fixed branch deployed to **Staging** environment. |
| Environment | All browsers and devices provisioned, network throttling tools available. |
| Test Data | Required product SKUs, discount codes, and mock API responses loaded. |
| Tools | Playwright test runner configured; Jira test execution board created. |
| Smoke Check | Basic cart add/remove flow passes without errors. |

## 7. EXIT CRITERIA

| Condition | Details |
| --- | --- |
| All **TCs** marked **Pass** or **Blocked** (with justification). |  |
| No **P0** or **P1** defects remain open after retest. |  |
| Performance target met: 95 % of discount applications ≤ 200 ms. |  |
| No JavaScript console errors recorded in any supported browser. |  |
| Sign‑off obtained from QA Lead, Development Lead, and Product Owner. |  |

## 8. TEST CASES

| TC ID | Test Case Title | Pre‑conditions | Steps | Expected Result | Priority |
| --- | --- | --- | --- | --- | --- |
| TC‑01 | Apply SAVE20 to cart with 3 items (subtotal > $50) – happy path | User logged in, 3 distinct items added (subtotal = $60) | 1. Open Cart page <br>2. Enter **SAVE20** in discount field <br>3. Click **Apply** | Subtotal $60.00, Discount “‑$12.00”, New Total **$48.00** displayed within 200 ms. No console errors. | High |
| TC‑02 | Apply SAVE20 to cart with 1 item (subtotal < $50) | 1 item added (price $30) | Same steps as TC‑01 | Subtotal $30.00, Discount “‑$6.00”, New Total **$24.00**. | High |
| TC‑03 | Apply SAVE20 to empty cart (subtotal = $0.00) | Cart is empty | Same steps as TC‑01 | No discount applied, total remains **$0.00**, UI shows “Discount not applicable for empty cart”. | Medium |
| TC‑04 | Apply invalid discount code **BADCODE** | Cart with 2 items (subtotal $40) | Enter **BADCODE**, click Apply | Error message “Invalid discount code”, subtotal and total unchanged. | High |
| TC‑05 | Remove applied SAVE20 code | Discount already applied (any cart size) | Click **Remove code** link/button | Discount line disappears, subtotal restored, total equals original subtotal instantly. | High |
| TC‑06 | Case‑insensitivity check – enter “save20” | Cart with 3 items (subtotal $70) | Enter **save20**, apply | Same result as TC‑01 (discount applied). | Medium |
| TC‑07 | Rapid apply/remove (within 1 s) | Cart with 3 items (subtotal $80) | Apply SAVE20, immediately click **Remove** before response returns | UI ends in a stable state with original subtotal; no $0.00 flash, no console errors. | Medium |
| TC‑08 | Large subtotal edge case ($10,000) | Cart populated to subtotal $10,000 | Apply SAVE20 | Discount $2,000.00, New Total $8,000.00 displayed correctly, rounding to two decimals, within performance target. | Medium |
| TC‑09 | Responsive UI check on mobile | Cart with 3 items, discount applied | Open Cart page on mobile viewport, apply SAVE20 | Subtotal, discount, and total displayed in a single‑column layout, readable, no overlap. | Low |
| TC‑10 | Security tamper test – modify discount amount in DevTools | Discount applied (any cart) | Open browser DevTools, edit hidden field/JS variable to change discount amount, observe UI | UI recalculates from API response; edited value ignored, total remains correct. No security breach. | High |

## 9. RISK ASSESSMENT

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| R‑1: Regression introduced by v2.4.1 refactor of cart total logic (≥ 3 items) | High | High – could re‑introduce $0.00 bug | Focused code review of the affected branch; add automated regression test covering ≥ 3 items. |
| R‑2: Client‑side rounding mismatches server rounding | Medium | Medium – UI may show a cent‑off total | Include unit tests for rounding logic; verify UI value matches API value to two decimals. |
| R‑3: API contract change (field rename) causing UI parsing failure | Medium | Medium – could hide discount amount | Validate API schema against front‑end parsing; mock API in tests to guarantee field presence. |
| R‑4: Caching of cart totals leading to stale $0.00 display after quantity change | Low‑Medium | Medium – intermittent failures | Clear localStorage/cache in test setup; add cache‑invalidating event on quantity update. |
| R‑5: Performance degradation on high‑latency networks causing fallback to $0.00 | Low | High – poor UX | Simulate latency with network throttling; ensure UI shows loading indicator and retains previous total until response. |

## 10. DEFECT MANAGEMENT

Tool: Jira

Severity Levels: P0 (Critical), P1 (High), P2 (Medium), P3 (Low)

Bug Lifecycle: New → In Progress → Fixed → Verified → Closed

## 11. TEST SCHEDULE

| Phase | Start Date | End Date | Owner |
| --- | --- | --- | --- |
| Test Planning & Data Prep | April 04, 2026 | April 05, 2026 | QA Lead |
| Automated Script Development (Playwright) | April 06, 2026 | April 09, 2026 | Automation Engineer |
| Manual Functional & UI Testing | April 10, 2026 | April 12, 2026 | QA Analyst |
| Performance & Security Testing | April 13, 2026 | April 14, 2026 | Performance Engineer / Security Analyst |
| Cross‑Browser & Responsive Verification | April 15, 2026 | April 16, 2026 | QA Analyst |
| Defect Fix Verification & Regression Run | April 17, 2026 | April 18, 2026 | QA Lead |
| Test Sign‑off & Reporting | April 19, 2026 | April 20, 2026 | QA Lead |

## 12. SIGN‑OFF

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead | *[Name]* |  |  |
| Development Lead | *[Name]* |  |  |
| Product Owner | *[Name]* |  |  |

────────────────────────────────────────────────────────────

*End of Test Plan for Jira ticket VWO‑48.*

────────────────────────────────────────────────────────────

Generated by AI Test Plan Agent (Memory-Enhanced)
CrewAI × Groq × Jira
April 04, 2026 at 01:18 PM